Weekly Progress Report

Weekly Progress Report

Project Title: [SwiftGrade: Integrating OCR and NLP in an AI-Assisted Quiz and Exam Management System for College Educators]

Reporting Period: [April 07, 2025 – April 14, 2025]

Team Members: [Project Manager: Francis Daniel D. De Vera,

Members: Kenny Walter P. Duran and Ervin John S. Libardos]

1. Executive Summary

| Overview | Complete Rework of Project Plan, Research Papers and Completion of Chapters 2,3 and 4 |
| --- | --- |
| Current Status | [Delayed > On Schedule] |

2. Completed Work

| Task | Description | Assigned To | Completion Date | Status |
| --- | --- | --- | --- | --- |
| [Task 1] | Complete Overhaul of Project Plan | All Members | 04/11/2025 | ✅ Completed |
| [Task 2] | Creation and Encoding of Chapters 2, 3 and 4 |  | 04/12/2025 | ✅ Completed |

3. Ongoing Tasks

| Task | Description | Assigned To | Progress (%) | Expected Completion |
| --- | --- | --- | --- | --- |
| [Task 1] | Preparation of the Machine Learning Tasks (OCR and NLP Modeling) | De Vera | 0% | 04/29/2025 |
| [Task 2] | Preliminary Sketching of the HCI Prototype | Libardos and Duran | 5% | 04/29/2025 |

4. Issues & Blockers

| Issue | Impact on Project | Proposed Solution | Status |
| --- | --- | --- | --- |
| Availability of Research Advisor | FULL RESET | Works will be Done in Parallel (2 or 3 at a Time) | Pending |
| Review of Capstone Papers | Chapter 1 = Preserved and Revised. Other Chapters = Speedrun Protocol | Duran works on RRLs, Libardos works on Methodology and Techstacks. De Vera = Flexi (All Chapters as Substitute) | Completed (Deadline Missed by 1 Day) |

5. Upcoming Work (Next Week)

| Planned Task | Description | Assigned To | Deadline |
| --- | --- | --- | --- |
| [Task 1] | Submission and Gathering more Samples/Interviews for the Faculty | De Vera and Libardos | 04/23/2025 |
| [Task 2] | Preparation of Communication Letters and Creation of Student’s Survey for Needs Assessment | De Vera and Duran | 04/23/2025 |

6. Risk Management & Mitigation

| Risk Identified | Potential Impact | Mitigation Plan |
| --- | --- | --- |
| Potential Backlog Tasks | Increased Burden and Work, since the Project has just Restarted | Elimination of Unnecessary Actions in Action Plan, and Consolidation of Similar Tasks |

7. Budget & Resource Update (If necessary)

8. Team Feedback & Issues

| Feedback/Issue | Details | Proposed Action |
| --- | --- | --- |
| Needs Assessment has Low Respondent Counts | Only 2 of 10 Teachers has Successfully Responded, Others denied because of Administrative Problems (Commu Letter Missing) | Creation of a Communication Letter, with Countersigned by Advisor, IT Chairperson, and CISC Dean, for Intra-College Communication |

9. General Comments & Lessons Learned

| Key Takeaway | Description |
| --- | --- |
| “c'est la vie” | Never Expect that things go as planned, plan for the unexpected |

Prepared by:

_Francis Daniel D. De Vera__

Signature Over Printed Name

Date Submitted: [04/14/2025]